PROJECT GUIDE

# MCP + Tool-Using
Production Agent

AI Operations Investigation Agent — the project compass for architecture, implementation, and scope.

NORTH STAR Build an AI Operations Agent that can dynamically discover and invoke tools through MCP, investigate real-world operational questions across PostgreSQL, GitHub, and Slack, produce evidence-grounded conclusions, support human-approved actions, and expose production-grade reliability and observability.

When confused, come back to this sentence:

“The LLM is not the product. The product is the reliable system around the LLM that can discover tools, gather evidence, reason over it, and take controlled action.”

| Project type | Production-oriented AI agent / systems integration |
| --- | --- |
| Core protocol | Model Context Protocol (MCP) |
| Primary systems | PostgreSQL + GitHub + Slack |
| Primary goal | Investigate operational questions and explain why something happened |

# 1. The Core Idea

Problem: A normal LLM can explain information already placed in its context, but it cannot independently inspect your sales database, GitHub deployments, or team messages. Our agent is designed to do exactly that through tools.

Target behavior: The agent receives a question, decides what evidence it needs, discovers the right MCP tools, executes a multi-step investigation, correlates the results, and produces a structured answer with evidence and confidence.

| USER QUESTION | AGENT PLANS | MCP DISCOVERY | TOOLS EXECUTE | EVIDENCE COLLECT | REASONING + VERIFY | FINAL REPORT |
| --- | --- | --- | --- | --- | --- | --- |

The important shift: from “generate an answer” to “run an investigation and justify the answer.”

| USER Why did today’s sales drop? | EXPECTED AGENT BEHAVIOR Compare sales → identify affected segments → inspect recent deployments → search incidents → correlate evidence → explain likely cause. |
| --- | --- |

## What makes this a serious AI-engineering project?

| CAPABILITY | WHY IT MATTERS |
| --- | --- |
| MCP | Standardized connection between the agent and external tools. |
| Tool use | The model chooses and invokes real capabilities rather than only generating text. |
| Planning | Multi-step investigations instead of one-shot responses. |
| State | Preserve plans, tool results, evidence, and session context. |
| Human-in-the-loop | Require approval before risky write actions. |
| Reliability | Retries, timeouts, validation, rate-limit handling, and graceful failure. |
| Observability | Traces, metrics, structured logs, latency, and audit history. |
| Evaluation | Benchmark tool choice, evidence quality, conclusions, and failure recovery. |

# 2. System Architecture

| LAYER | TECH | RESPONSIBILITY |
| --- | --- | --- |
| Frontend | React + Vite | Chat / operations console. Show investigation progress, evidence, approvals, and traces. |
| API layer | FastAPI | Authentication, request validation, sessions, streaming/status endpoints. |
| Agent runtime | Python | Planner, tool selection, executor, state, evidence handling, response synthesis. |
| MCP client | Official MCP SDK | Connect to servers, discover tools, invoke tools, handle protocol responses. |
| MCP servers | PostgreSQL / GitHub / Slack | Expose safe, typed capabilities from external systems. |
| State & data | PostgreSQL (+ Redis later if needed) | Agent state, audit records, benchmark data, business data. |
| Observability | Structured logs + metrics + tracing | Understand every agent step and diagnose failures. |

Architecture principle: Keep the agent runtime responsible for reasoning and orchestration; keep MCP servers responsible for exposing controlled system capabilities. Do not put every integration directly inside the agent prompt or a giant conditional block.

USER

↓

FastAPI API

↓

Agent Runtime: Planner → MCP Client → Executor → Evidence → Synthesizer

↓

PostgreSQL MCP ¦ GitHub MCP ¦ Slack MCP

↓

External systems + audit / observability

# 3. MCP Tool Design

Start small. The project needs enough tools to demonstrate cross-system reasoning, not dozens of tools that make the system hard to debug.

| MCP SERVER | INITIAL TOOLS | ROLE IN INVESTIGATION |
| --- | --- | --- |
| PostgreSQL MCP | get_daily_sales compare_sales get_product_sales get_region_sales get_sales_trend | Business metrics and historical comparisons. |
| GitHub MCP | get_recent_commits get_deployments get_open_issues get_repository_activity | Detect recent software changes and engineering activity. |
| Slack MCP | search_messages get_channel_messages get_incident_messages | Find human context, incidents, and operational signals. |

## Tool call lifecycle

1. Agent identifies the information it needs.

2. MCP client discovers available tools from the relevant server.

3. Model selects a tool and produces structured arguments.

4. Runtime validates the arguments and policy constraints.

5. MCP server executes the operation and returns structured data.

6. Runtime records the tool call, duration, status, and result metadata.

7. Agent interprets the result and either continues the plan or synthesizes an answer.

Design rule: Prefer narrow, well-described tools with predictable schemas. A small number of reliable tools is better than a large number of ambiguous tools.

# 4. End-to-End Investigation Process

| STEP | WHAT HAPPENS |
| --- | --- |
| 1. Receive | User asks an operational question. |
| 2. Understand | Agent identifies the goal, entities, dates, constraints, and success condition. |
| 3. Plan | Agent creates a minimal sequence of evidence-gathering steps. |
| 4. Discover | MCP client lists/discovers relevant tools. |
| 5. Execute | Tools are called with validated structured arguments. |
| 6. Recover | Timeouts/errors trigger bounded retries or alternate evidence paths. |
| 7. Correlate | Agent compares signals across database, code changes, and human context. |
| 8. Verify | Agent checks whether evidence supports the conclusion; avoids unsupported causal claims. |
| 9. Act (optional) | For write operations, present a recommendation and request explicit human approval. |
| 10. Report | Return a structured answer with conclusion, evidence, confidence, and action history. |
| 11. Observe | Persist trace/log/metric metadata for debugging and evaluation. |

## What a strong final report looks like

| Conclusion | Checkout deployment is the most likely contributor to the sales decline. |
| --- | --- |
| Evidence 1 | Sales are down 18.4% versus the selected baseline. |
| Evidence 2 | A checkout deployment occurred shortly before the decline. |
| Evidence 3 | Slack shows payment/checkout incidents during the same period. |
| Confidence | High — multiple independent signals align temporally and operationally. |

# 5. Production-Grade Controls

| CONTROL | IMPLEMENTATION TARGET |
| --- | --- |
| Authentication & secrets | Use environment/secret management; never place credentials in prompts or source code. |
| Tool permissions | Separate read-only tools from write tools and enforce policy before execution. |
| Validation | Use typed request/response models for critical tool inputs and outputs. |
| Retries & timeouts | Bound retries, use backoff, and fail gracefully when a dependency is unavailable. |
| Rate limits | Respect upstream limits; capture retry-after information when available and avoid runaway loops. |
| Audit logs | Record who asked, what tools ran, what actions were approved, and what happened. |
| Observability | Track latency, tool success/failure, model usage, step count, and trace identifiers. |
| Evidence grounding | Attach concrete evidence to conclusions and distinguish correlation from proven causation. |
| Human approval | Require explicit approval for actions that could modify production systems or external state. |

## Read-only mode vs action mode

| INVESTIGATION MODE Default. Agent can inspect systems, collect evidence, compare signals, and explain what it found. | ACTION MODE Restricted. Agent recommends an action, shows the reason/evidence, waits for approval, executes the approved tool, and verifies the result. |
| --- | --- |

# 6. Observability: What Should Be Visible?

| request_id / session_id | agent step | selected tool |
| --- | --- | --- |
| sanitized arguments | tool duration | tool status |
| retry count | model latency / usage | evidence references |
| approval state | final outcome |  |

# 7. Development Phases

| PHASE | FOCUS | WORK | DONE WHEN |
| --- | --- | --- | --- |
| PHASE 1 | MCP Fundamentals | Understand Host / Client / Server, tools, schemas, discovery, invocation, and transport. Build a tiny practice server before touching the full application. | Working toy MCP server + client. |
| PHASE 2 | PostgreSQL MCP | Create the first serious MCP server with read-only business analytics tools. Test every tool independently. | Reliable database tool layer. |
| PHASE 3 | Agent Runtime | Connect FastAPI → LLM → MCP client → tool selection → execution → response. | Agent can answer live data questions with real tool calls. |
| PHASE 4 | Multi-Server Agent | Add GitHub and Slack; support cross-system investigations. | Agent correlates business + engineering + human evidence. |
| PHASE 5 | Planning & State | Add explicit multi-step planning, session state, evidence memory, and continuation across steps. | Robust investigation workflow. |
| PHASE 6 | Reliability | Add validation, retries, timeouts, rate-limit handling, partial-failure recovery, and bounded loops. | Agent degrades gracefully. |
| PHASE 7 | Human-in-the-Loop | Separate read/write tools, introduce approval policy, action preview, execution, and verification. | Controlled operational actions. |
| PHASE 8 | Observability | Add structured logs, metrics, traces, audit records, and a UI trace view. | Debuggable production system. |
| PHASE 9 | Evaluation | Build a benchmark of investigation questions and measure tool choice, success, grounding, conclusions, and recovery. | Quantitative evaluation report. |
| PHASE 10 | Deployment & Portfolio | Containerize, configure secrets, deploy, polish UI, write README, record demo, and extract resume bullets. | Portfolio-ready production demo. |

Rule: do not jump ahead because a later feature sounds impressive. Complete and test the current phase first. The phases are designed to reduce debugging complexity.

# 8. Recommended Build Order

| ORDER | TASK | PURPOSE |
| --- | --- | --- |
| A | Learn MCP by building a tiny server | No agent yet. Understand the protocol through a minimal tool. |
| B | Build PostgreSQL MCP server | Keep tools read-only and deterministic initially. |
| C | Write MCP client wrapper | Centralize connection, discovery, invocation, and error handling. |
| D | Connect the LLM | Give the model access to discovered tools and parse structured tool calls. |
| E | Add investigation loop | Implement plan → tool → result → next step → final response. |
| F | Add GitHub + Slack | Now the agent can correlate multiple evidence sources. |
| G | Add state + evidence | Persist investigation state and references. |
| H | Add production controls | Auth, secrets, validation, retries, timeouts, approvals, audit. |
| I | Add UI + observability | Make the agent’s process visible and debuggable. |
| J | Benchmark + deploy | Prove it works, then package it as a portfolio project. |

# 9. Repository Structure (Target)

production-agent/ ├── backend/ │ ├── api/ # FastAPI routes + schemas │ ├── agent/ # planner, executor, router, state, synthesizer │ ├── mcp/ # MCP client, registry, server implementations │ ├── security/ # auth, policies, approvals │ ├── observability/ # logs, metrics, tracing │ └── main.py ├── frontend/ # React/Vite operations console ├── tests/ │ ├── unit/ │ ├── integration/ │ └── evaluation/ ├── scripts/ ├── docker/ ├── .env.example ├── docker-compose.yml └── README.md

# 10. Scope Guardrails: When You Get Confused

| CONFUSION | NORTH-STAR ANSWER |
| --- | --- |
| “Should I add another model?” | Only if it improves a measured weakness. The main value is the agent runtime + tools + reliability, not model count. |
| “Should I add 20 MCP tools?” | No. Add a tool only when it supports a realistic investigation path or a required evaluation case. |
| “Should the agent write to production?” | Not by default. Read first. Add writes later, behind explicit approval and policy checks. |
| “Should I use RAG?” | Only when the investigation genuinely needs document retrieval. Do not force RAG into the system just because you already know it. |
| “Should I make it multi-agent?” | Not initially. A reliable single-agent tool-using runtime is the core objective. Add multiple agents only for a demonstrated need. |
| “What if a tool fails?” | The system should retry within bounds, use alternate evidence when possible, report missing evidence, and avoid pretending success. |
| “What should I demo?” | A question that requires at least two systems and produces a conclusion supported by multiple evidence sources. |

# 11. Definition of Done

✓ User can ask an operational question in the UI. ✓ Agent can discover and invoke MCP tools dynamically. ✓ PostgreSQL, GitHub, and Slack are connected through MCP servers. ✓ Agent can execute a multi-step investigation and preserve state. ✓ Tool inputs/outputs are structured and validated. ✓ Tool failures, timeouts, and retries are handled explicitly. ✓ Read-only and write actions are separated by policy. ✓ Write actions require explicit human approval. ✓ Final answers include evidence and calibrated confidence. ✓ Every investigation has traceable logs/metrics/audit metadata. ✓ A benchmark measures tool selection, tool success, grounding, and final-answer quality. ✓ The system is containerized, documented, and deployable.

## Final Compass

QUESTION → PLAN → DISCOVER TOOLS → EXECUTE → COLLECT EVIDENCE → CORRELATE → VERIFY → APPROVE (when needed) → ACT → REPORT → OBSERVE

This is the project. Everything we add should strengthen this loop.